# Software Risk Management Plan – E‑Ticket Train Booking System

# 1. Purpose & Approach

This plan identifies, analyzes, mitigates, and monitors risks across technology, schedule, cost, security, and operations for the ETBST project.

# 2. Risk Matrix (Qualitative)

Probability: Low (L), Medium (M), High (H). Impact: Low (L), Medium (M), High (H). Exposure (E) = PxI.

# 3. Risk Register

| ID | Risk Description | Category | P | I | E | Mitigation / Contingency | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1 | Payment gateway downtime affects booking completion | Technical | M | H | MH | Circuit breakers; queue & retry with idempotency; offer COD‑like hold & auto‑cancel; multi‑provider config | Tech Lead | Open |
| R2 | High traffic spikes degrade performance | Performance | M | H | MH | Autoscale web tier; DB indexing; caching; load tests & capacity planning | DevOps | Open |
| R3 | Data breach or PII exposure | Security | L | H | MH | TLS 1.2+; TDE at rest; secrets vault; regular pen‑tests; least privilege; audit logs | Security Lead | Open |
| R4 | Incorrect seat allocation under concurrency | Functional | M | H | MH | Atomic transactions & stored procedures; pessimistic locks for allocation; race‑condition tests | Backend Lead | Open |
| R5 | Regulatory non‑compliance (PCI, privacy) | Compliance | L | H | MH | Scope isolation for payments; tokenization; DPO reviews; retention policies | Compliance | Open |
| R6 | Schedule slippage due to integration delays | Schedule | M | M | MM | Mock providers; parallel development; integration gates; buffer in plan | PM | Open |
| R7 | Data loss or corruption | Reliability | L | H | MH | Point‑in‑time backups; RPO 15m/RTO 60m; DR drills | DBA | Open |
| R8 | Poor accessibility or usability | UX | M | M | MM | WCAG 2.1 AA; usability tests; UI design system | UX Lead | Open |

# 4. Monitoring & Reporting

Weekly risk reviews; dashboard of top risks; immediate escalation for H/H exposures; update mitigations and owners as project evolves.